# TEST IDENTIFIER (HỒ PHẠM PHƯỚC DUY)

- Test plan identifier: POL-TP-PRS-V1.0

- Test plan level: System testing

- Application version: POL-PRS_Version 1.1

- Document version: 1.0

- Author: Ho Pham Phuoc Duy

- Contract Information: phuocduy565@gmail.com

- Date create: 10/13/2025

- Last update: 10/13/2025

- History update:

  - Version 1.0: Create a system test plan for PRS version 1.1

# REFERENCES (HỒ PHẠM PHƯỚC DUY)

| STT | Name Document | ID Document | Version |
| --- | --- | --- | --- |
| 1 | Project PRS Plan |  |  |
| 2 | SRS PRS | REQ-PRS | 1.1 |
| 3 | High Level design document |  |  |
| 4 | Detail design document |  |  |
| 5 | Test process standards |  |  |
| 6 | Methodology guidelines and examples | QA-GUIDE-TESTCASE | 1.0 |
| 7 | Corporate standards and guidelines |  |  |

# INTRODUCTION (HỒ PHẠM PHƯỚC DUY)

The purple of this document is to define an overall functional testing plan for the retail store management system (Application retail store management). This plan describes scope of testing, resources, related activities and orientation of inspectionn methods testing during the internal system testing phase.

This document is intended for version POL-PRS 1.0, and focus on main functions of system from a user and admin perspective.

Scope of testing not include function payment.

Testing is managed directly within the development team. When tester found a error, They will send the error directly to developer throught internal message or email. The process of validation, bug fixes and re-test based on direct exchanges between members.

# TEST ITEMS (FUNCTIONS) (HỒ PHẠM PHƯỚC DUY)

Test objects within the scope of this plan include:

## Function Product Type Management (Employee)

- Employee create new product type to product type management

- Employee update a product type in product type management

- Employee delete a product type in product type management

- Filter products type by name and product code

- Show product list

  - Name product

  - Description product

  - Date create

  - Date update

## Function Employee Management (Store Manager)

- Show employee list

  - Id employee

  - Name employee

  - Email employee

  - Phone number employee

  - Address employee

  - Employee position

  - Employee authority

  - Empolyee work status

- Store manager add new employee to employee management

- Store manager update a employee in employee management

- Store manager delete a employee in employee management

## Function Supplier Management (Employee – Store Manager)

- Employee add new supplier to supplier management

- Employee update a supplier in supplier management

- Store manager delete a supplier in supplier management

- Filter supplier by categories and activity status

## Funtion Product Management (Employee)

- Employee add new product to product management

- Employee update a product in product management

- Employee delete a product in product management

## Function Composite Product Management (Employee)

- Employee add new composite product to composite product management

- Employee update a composite product in composite product management

- Employee delete a composite product in composite product management

- Show composite product list

  - Name composite product

  - Id composite product

  - Status composite product

  - In stock composite product

  - Price composite product

## Function Ingredients Management (Store Manager – Employee)

- Store manager add new ingredient to ingredients management

- Employee update a ingredient in ingredients management

- Employee delete a ingredient in ingredients management

- Show Ingredients list

  - Name ingredient

  - Id ingredient

  - Status ingredient

  - In stock ingredient

  - Price ingredient

  - NCC ingredient

  - Find ingredient by name or id

  - Filter ingredient by in stock, status, directory

## Function Formular Management (Store Manager)

- Store manager add new formular to formular management

- Employee update a formular in formular management

- Employee delete a formular product in formular management

- Show Formular list

  - Name food

  - Number ingredient

  - Description

  - Date create

## Function Product management – Formulation

- Check automatic calculation of cost price based on formula ingredients.

- Verify that the system allows linking product items with their corresponding formulas.

## Function Inventory Management

- Employer add new inventory to inventory management

- Employee update a inventory in inventory management

- Employee delete a inventory product in inventory management

## Function Warehouse Management

- Employer add warehousing increases quantity in warehouse management

- Employer add warehousing decrease quantity in warehouse management

## Function Inventory Ingredient Management

- Employer add inventory ingredient increases quantity in inventory ingredient management

- Employer add inventory ingredient decrease quantity in inventory ingredient management

## Function Sale Accounts Management (Admin)

- Admin add account seller

- Admin update account seller

- Admin reset password account seller

- Admin disable account seller

- Admin delete account seller

## Function Employee’s History Sell (Admin)

- Filter

  - Name Employee

  - Time

  - Status product

  - Payment method

- Show list statistics

  - Amount order

  - Amount sales

  - Amount averge price per order

  - Amount finish orders

# SOFTWARE RISK ISSUES. (HỒ PHẠM PHƯỚC DUY)

### Software or Technical Related Risks.

Data entry: Easy to duplicate, wrong format (email, phone number, price, inventory).

Authorization: Can grant wrong permissions to employees.

Data deletion: Not well controlled, easy to delete wrongly linked data.

Warehouse synchronization: Risk of inventory deviation when importing - exporting - inventory.

Incomplete features: Some buttons do not work, easy to cause errors.

Performance & logging: Lack of logging, searching and paging are not optimized.

### General risks.

Lack of technical details: Many sections only describe the interface, without describing logic processing or data binding.

Non-functional requirements (security, performance, backup, recovery) are not clearly defined.

Inconsistent specifications: Some items are duplicated or use incorrect terminology (Test-Case, Defects…).

Lack of access control and secure authorization.

No clear error handling and system logging process.

Some features are noted as “not yet available” → risk of errors during deployment.

Risk of data loss due to lack of description of backup, recovery or confirmation when deleting.

# FEATURES TO BE TESTED (ĐINH THIỆN BẢN)

From the Admin perspective, functions will be test:

| N.O | Function | Risk Level |
| --- | --- | --- |
| 1 | Login | Low |
| 2 | Type Produce Management | High |
| 3 | Employee | Normal |
| 4 | Supplier | High |
| 5 | Produce | High |
| 6 | Synthetic Produce | High |
| 7 | Ingredient | High |
| 8 | Recipe | Normal |
| 9 | Produce-Recipe Management | Normal |
| 10 | Warehouse Management | High |
| 11 | Sell Screen | Normal |

# FEATURES NOT TO BE TESTED. (ĐINH THIỆN BẢN)

From the Admin perspective, functions will be test:

| N.O | Function | Reason |
| --- | --- | --- |
| 1 | Payment | Administrators are not within the scope of testing this functionality. |
| 2 | Notification function | Not yet deployed, awaiting integration with third-party service providers. |
| 3 | Salary Payment Management Function | Not yet deployed, awaiting integration with third-party service providers. |
| 4 | Employee Evaluation Function | Not yet deployed, awaiting integration with third-party service providers. |
| 5 | Revenue Management Function | Not yet deployed, awaiting integration with third-party service providers. |

# PASS/FAIL CRITERIA. (ĐINH THIỆN BẢN)

Pass Criteria.

- When function will be access (Pass):

- Actual result test same with expected result test described in Test-Case.

- No serious Error (severity 1 - Blocker), serious Error not yet fixed (severity 2 - Critical).

- Normal error level (severity 3 - Normal) and Low error level

- (severity 4 - Low)  not exceeding the acceptable threshold.

- All Test-Case Level obligatory (Priority - High) must be 100% complete.

- Have clear test evidence: Log, screenshot or video proof.

- The interface of the functions must be clear and easy to understand.

Fail Criteria.

- When function will be refuse (Pass):

- Have serious Error or not yet fixed.

- Test-Case failure rate exceeds 10% of total Test-Cases.

- The function doesn’t perform the business as described in the requirements document.

- There insufficient test evidence to verify the result (Pass).

- The function screen doesn’t match the customer’s description.

# TEST COMPLETE CRITERIA. (ĐINH THIỆN BẢN)

Unit Test Level.

- 100% Test-Case complete.

- At least 90% of test cases have Pass results.

- Low and Normal level errors are fully recorded.

- Report source code coverage of at least 90%.

- No serious level error (Blocker/Critical) be noted in Unit Test.

System Test Level (current planning level).

- All main Test-Case will be complete.

- At least 90% of the entire system Test-case PASS.

- No more serious level error (Blocker/Critical) remain.

- The total number of normal level errors doesn’t exceed 3 and does not affect the main business flow.

- All low level error must be noted, follow and clear impact assessment.

- Test document, log and test evidence (screenshot/video) must be complete and valid archive.

Master Plan Level (if any).

- All Test Plans low level (Unit Test, Integration Test, System Test) must be complete on schedule.

- At least 95% total number of Test-Cases in the entire Test Plan complete.

- No serious level error (Blocker/Critical) valid in pre-production environment.

Defect Criteria.

- The total number of errors detected during testing should be clearly classified according to severity (High, Normal, Low).

- The ratio of serious level error(Blocker/Critical) to total errors must be less than 5%.

- The rate of successfully and reconfirmed errors must be  above 95%.

- The rate of Defects detected after product deployment doesn’t exceed 2%.

Distinguish between error and failure.

- Defect is an error in source code, design, or requirements that may cause a problem but does not necessarily result in immediate failure.

- Failure is when a fault is triggered and results in observable incorrect behavior (system crash, wrong operation...).

- Some minor bugs are acceptable if they do not affect the end user and have been reviewed by the QA team.

Note.

- Some potential errors may not be detected despite comprehensive testing.

- The assessment of “test completion” should be based on both the number of defects, severity, and scope of impact.

- Complete the testing before the specified deadline.

- Evaluate and record errors clearly and completely at each progress.

# CRITERIA FOR SUSPENSION AND CONDITIONS FOR CONTINUING TESTING. (ĐINH THIỆN BẢN)

During testing, if the number or severity of errors exceeds the allowable threshold, the test environment is unavailable or unstable, there is a lack of testing resources, there is a major change in scope or project requirements, it may no longer be worthwhile to continue testing. In this case, testing should be paused to avoid wasting resources and creating "phantom" errors due to the system no longer functioning properly.

Criteria for suspending testing:

- Software not ready for testing: Build is not stable yet, not fully implemented the functions that need to be tested.

- Too many serious defects: Many serious level error (Blocker/Critical) make it impossible to continue testing other sections.

- Test environment unavailable or unstable: The server, database, network, API, or testing tool is faulty or misconfigured.

- Incomplete or incorrect specification documents: Requirements documents, test cases are unclear or have changes that have not been updated.

- Lack of testing resources (personnel, equipment, time): Not enough testers, test devices (like real machines, mobile devices), or deadlines change suddenly.

- Major changes in project scope or requirements: Test scope is changed significantly, affecting current test plans.

Conditions for continued testing:

- Serious level error have been fixed: Serious level defects (Blocker/Critical) that were hindering the testing process have been fixed and confirmed.

- New build is ready and stable: Have a new build that has passed smoke test or sanity test and is eligible to continue detailed testing.

- The testing environment is stable: API, database, network, and testing tools are working properly. No more connection errors or system glitches.

- The required documentation has been fully updated: Requirements are clear and consistent. Test cases are updated accordingly to new changes.

- Testing resources available: Tester is ready. Full testing equipment.

- Test scope is clear: The continuation of testing needs to be confirmed by the Test Manager, QA Lead, or PM to ensure testing fits into the project schedule.

# PRODUCTS DELIVERED IN TESTING (TRẦN THÁI TÚ)

- During the testing process, the QA team prepares and delivers various documents, reports, and evidence to ensure the quality and completeness of the PRS Retail Store Software.

- These deliverables represent the verification results of modules such as Product Category Management, POS Checkout, Inventory Tracking, and Supplier Management, rather than the software itself.

List of Test Deliverables.

| No | Test Deliverable | Description / Notes |
| --- | --- | --- |
| 1 | Test Plan | Defines the overall testing scope, targeted modules (e.g., Product Categories, POS, Inventory), schedule, test environment, and responsibilities. |
| 2 | Test Case Set | Detailed functional test cases for each module, including CRUD operations for Product Category Management (Add / Edit / Delete with confirmation dialog). |
| 3 | Test Result Report | Execution results of each test case (Pass / Fail), including screenshots of success messages, validation errors, and confirmation popups (like Delete Confirmation Dialog). |
| 4 | Test Execution Log | Records tester name, execution time, browser/device used, and additional notes such as UI behavior of Delete Confirmation Popups. |
| 5 | Defect Report / Bug List | List of all identified defects, such as failure to refresh grid after deletion, UI misalignment in action buttons, or missing validation when deleting in-use category. |
| 6 | Test Summary Report | Summarizes overall testing progress and readiness, including coverage rate for core modules like Product Category Management, POS Flow, Inventory Sync. |
| 7 | Testing Tools List | Tools used during testing – e.g., Chrome DevTools, Postman (API), Selenium (UI Automation), JMeter (Load Testing for POS transactions). |
| 8 | System and Activity Logs | System logs captured during testing such as API calls when deleting a product category, backend response logs, and database transaction trails. |
| 9 | Corrective Action Report | Documents all fixes and retesting evidence after resolving major issues like deleting a category incorrectly associated with active products. |

# REMAINING TEST TASKS. (TRẦN THÁI TÚ)

- As the PRS Retail Store Software is being developed and released in multiple phases (phased release) or using an incremental development model, several features or modules may not yet be included in the current test plan.

- Therefore, it is essential to clearly define the areas that are out of scope for the current testing phase to ensure proper resource allocation and avoid confusion.

- Prevent misunderstandings between testers and stakeholders regarding defects found in unfinished modules.

- Avoid wasting testing efforts on features that are not yet stable or ready for execution.

Features Excluded from the Current Testing Scope:

- Inventory Forecasting Module – The stock prediction feature is still under development and will be tested in a later release.

- Loyalty & Membership System – The customer rewards and tier management functionality will be included in Phase 2.

- Multi-Branch Synchronization – Data synchronization across multiple store locations is not yet complete and is excluded from the current testing cycle.

Tasks Planned for the Next Testing Phase:

- Develop and execute new test cases for the Loyalty & Membership System.

- Perform Integration Testing for POS Checkout with electronic payment gateways (e-wallets, QR payments).

- Conduct Performance and Load Testing for high-traffic sales scenarios (in-store peak hours or online flash sales).

- Validate Data Replication between Store POS and Central Management Dashboard.

# TEST ENVIRONMENT NEEDS. (TRẦN THÁI TÚ)

- A well-prepared testing environment ensures that all test results are accurate, repeatable, and reliable. The testing setup for PRS Retail Store Software should meet the following requirements:

Hardware and Special Devices

- Desktop/Laptop Systems with specifications similar to production servers to validate the system’s performance in real-world conditions.

- POS Devices and Barcode Scanners for testing in-store transaction operations.

- Receipt Printers and Cash Drawers connected to POS terminals to ensure smooth checkout process testing.

- Mobile Devices (Android/iOS) for testing mobile POS or store management functions, if available.

- Server or Virtual Machine (if applicable) configured with the same environment as production to simulate real data flow.

Test Data Requirements

- Test data should be manually prepared or generated based on sales transactions, inventory management, and customer information modules.

- Include specific data such as:

  - Product details (name, SKU, category, price).

  - Customer profiles (purchase history, loyalty points).

  - Transaction records (sales, refunds, discounts).

- Sample media files (e.g., product images, promotional videos) will be provided by the development team for validation.

Supporting Software and Tools

- Browsers for web-based testing include Google Chrome (v120+), Microsoft Edge, and Mozilla Firefox.

- Testing tools may include:

  - Postman for API testing.

  - JMeter for performance testing.

  - Selenium for UI automation testing.

  - MySQL Workbench / MongoDB Compass for database verification.

Additional Considerations

- The test environment should not be accessed outside of approved testing hours to prevent unexpected data conflicts.

- All configuration files, test credentials, and restricted datasets must be prepared before execution.

- Ensure all environments (Development, Staging, UAT) are properly synchronized before performing major regression or integration tests.

- Backup and restore points must be created before major test cycles to prevent data loss.

# STAFFING AND TRAINING NEEDS. (TRẦN THÁI TÚ)

System Training.

•  Conduct internal workshops to help the QA team understand the retail business flow, including product management, billing process, and customer transaction cycles.

•  Provide updated user manuals and quick-start guides for the PRS system before starting the official test phase.

•  Organize short demo sessions from the development team to explain new modules such as:

- Point of Sale (POS)

- Inventory and Stock Update

- Sales Reporting

- User Account and Role Management.

•  Ensure testers are familiar with both the desktop interface and mobile responsive views of the system.

Tool and Technology Training.

- Provide 1–2 orientation sessions for QA members on key testing tools such as Postman, Selenium, and JMeter to support API and performance testing.

- Conduct practical workshops on defect tracking tools (e.g., Jira, Redmine, or Trello) to ensure consistent bug reporting and tracking across team members.

- Introduce automation testing basics for testers interested in developing scripts to verify repetitive actions like invoice generation, discount validation, or inventory updates.

- Train on database query basics (MySQL or MongoDB) to allow testers to verify data accuracy related to stock levels, product categories, and sales transactions.

Staffing and Role Assignment.

| Role | Responsibilities |
| --- | --- |
| Test Lead (Thái Tú) | - Plan and manage overall testing activities. - Track testing progress and ensure on-time delivery. - Define testing strategy and ensure product quality aligns with retail business needs. - Prepare test summary and defect status reports. |
| Testers (Thiện Bản, Phước Duy) | - Design and execute test cases for all modules (product, POS, billing, reporting). - Log and verify defects, conduct regression and retesting. - Perform end-to-end transaction testing (sales → stock update → invoice). |
| Support Tester (if any) | - Assist in manual and exploratory testing. - Verify usability and layout issues on different devices (laptop, tablet). |
| Automation QA (optional) | - Develop automated scripts to verify POS transactions, login sessions, and inventory sync. - Maintain reusable automation suites to improve test efficiency. |

Additional Training Considerations.

- Conduct a short UAT (User Acceptance Testing) training for retail staff to ensure real-world process validation.

- Provide internal documentation for handling hardware integrations (barcode scanner, receipt printer).

- Ensure QA and PM are aligned on test environment setup, including test accounts and sample inventory data before execution.

# RESPONSIBILITIES ASSIGNMENT. (TRẦN THÁI TÚ)

- Below is the responsibility assignment for each role in the PRS Retail Store Software testing plan:

| Role | Name | Main Responsibilities |
| --- | --- | --- |
| Test Manager / QA Lead | Thái Tú | - Develop the overall test plan and define testing strategies. - Establish test objectives, acceptance criteria, and reporting templates. - Coordinate with the development and project management teams to resolve testing conflicts and manage test schedules. - Ensure the quality of all deliverables related to testing. |
| Tester | Thiện Bản, Phước Duy | - Design and execute test cases based on requirements and user stories. - Log, track, and verify defects using tools like Jira or Redmine. - Conduct functional, regression, and integration tests. - Collaborate with the development team to ensure all defects are clearly documented and resolved. |
| Developer | Phước Duy | - Fix defects identified during the testing process. - Provide technical support and system documentation to assist testers. - Implement code improvements based on QA feedback. |
| Project Manager (PM) | Thái Tú | - Manage the project schedule and overall progress. - Allocate resources and manage testing timelines. - Communicate with stakeholders to confirm acceptance and ensure final product quality meets retail business requirements. |
| Trainer (if applicable) | Thiện Bản | - Conduct internal training sessions on using retail management modules (inventory, billing, reports). - Train QA members on using specific tools or business processes relevant to retail operations. |

PROJECT RESOURCE MANAGEMENT TABLE

- The table below describes the “Project Resource Management Plan” for the PRS Retail Store Software testing project. It defines each team member’s responsibilities, project timeline, cost estimation, and quality standards.

| No. | Start Date | End Date | Responsible Person | Task Name | Task Status | Estimated Cost (VND) | Quality Criteria | Thái Tú | Thiện Bản | Phước Duy |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 01/11/2025 | 05/11/2025 | Thái Tú | Requirement Analysis and Module Breakdown | Completed | 4,000,000 | Clear requirements and module mapping | A | R | S |
| 2 | 06/11/2025 | 10/11/2025 | Thiện Bản | Database Schema Design & ERD Creation | In Progress | 3,000,000 | Logical data structure and relationship correctness | R | A | S |
| 3 | 11/11/2025 | 16/11/2025 | Phước Duy | UI/UX Design for Store Dashboard | Completed | 5,000,000 | Interface matches retail workflows and is user-friendly | S | C | A |
| 4 | 17/11/2025 | 22/11/2025 | Thái Tú | Develop Inventory Management Module | In Progress | 4,500,000 | Functions for stock update, item tracking working correctly | A | R | S |
| 5 | 23/11/2025 | 27/11/2025 | Thiện Bản | Testing: Add/Edit/Delete Product, Search Function | Completed | 3,500,000 | All main CRUD operations pass without defect | R | A | S |
| 6 | 28/11/2025 | 03/12/2025 | Phước Duy | Develop and Test Billing & Receipt Module | In Progress | 4,000,000 | Billing accuracy and tax calculation verified | S | I | A |
| 7 | 04/12/2025 | 08/12/2025 | Thái Tú | Integration and Regression Testing | Completed | 2,500,000 | No conflicts between modules, stable system | A | R | S |
| 8 | 09/12/2025 | 12/12/2025 | Thiện Bản | Generate Test Report & Bug Summary | Completed | 2,000,000 | Detailed report with clear defect tracking | R | A | S |
| 9 | 13/12/2025 | 17/12/2025 | Phước Duy | User Manual and Training Materials | Completed | 3,000,000 | PDF/PowerPoint manual for retail staff is ready | S | R | A |

Legend:

- R (Responsible) – Main executor of the task.

- A (Accountable) – Ultimately answerable for the task’s completion.

- S (Support) – Provides help and resources when needed.

- I (Informed) – Kept informed of progress or results.

- C (Consulted) – Provides expert advice.

# SCHEDULE (NGUYỄN ĐỨC VIỆT)

Reference

SRS (Software Requirement Specification document)

Product BackLog

Test Scope

All function are defined in the requirments document

Test Devices

Operating system version:

IOS: IOS 12- IOS 17 Android: 7-9, 14+ Window: 10,11

Devices used to test:

Iphone XE Iphone 12 Pro Ipad Mini Samsung Galaxy S8+ Pixel 8 ASUS VivoBook 14,15 Dell Inspiron 15 3000

Screen resolution: 1920x1080,2560x1600, 1366x768

Test Tools

Support tools: Mobile Log, Device Log Viewer

Configuration

N/A

Execution

- The test schedule should be built on realistic and verified estimates. If the estimates for software development are incorrect, the entire project plan will be delayed, and testing will also suffer because it is part of it

| Sprint | TCs | Estimation (Hrs) | Start Date | End Date | Tester | Test Stragegy | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 240 | 7 | 10/13/2025 | 10/20/2025 | Đinh Thiện Bản, Nguyễn Đức Việt | Manual testing: UI, Functional testing | Product type management(CRUD) Device: Acer Nitro V, Hp Inspire Resolution: 1920x1080 |
| 1 | 20 | 0.6 | 10/18/2025 | 10/20/2025 | Đinh Thiện Bản | Manual testing: UI | Filter, search product type Device: Samsung A50 Resolution: 1080 x 2340 |
| 2 | 200 | 8 | 10/23/2025 | 10/27/2025 | Hồ Phạm Phước Duy | Manual testing: UI, Functional testing | Employee Management (CRUD) Device: Acer Nitro V Resolution: 1920x1080 |
| 3 | 150 | 6 | 10/30/2025 | 11/3/2025 | Trần Thái Tú | Manual testing: UI, Functional testing | Supplier Management (CRUD). Device: Dell Inspire Resolution: 1366x 768 |
| 4 | 240 | 8 | 11/10/2025 | 11/20/2025 | Hồ Phạm Phước Duy, Đinh Thiện Bản | Manual testing: UI, Functional testing | Product Management (CRUD). Device: Acer Nitro V, Oppo A3 Resolution: 1920x1080, 1080x2280 |
| 4 | 60 | 2 | 11/18/2025 | 11/20/2025 | Hồ Phạm Phước Duy | Manual testing: UI | Filter, search product Device: Oppo A3 Resolution: 1080x2280 |
| 5 | 200 | 6 | 11/25/2025 | 12/03/2025 | Nguyễn Đức Việt, Trần Thái Tú | Manual testing: UI, Functional testing | Composite Product Management (CRUD) Device: Dell Inspire, Xiaomi 12 Pro Resolution: 1440x3200, 1920x1080 |
| 6 | 220 | 7 | 12/10/2025 | 12/24/2025 | Hồ Phạm Phước Duy, Đinh Thiện Bản | Manual testing: UI, Functional testing | Ingredient Management (CRUD) Device: Acer Nitro V, Resolution: 1920x1080 |
| 7 | 100 | 3 | 01/03/2026 | 01/12/2026 | Nguyễn Đức Việt | Manual testing: UI, Functional testing | Formular Management (CRUD) Device: Dell Inspire Resolution: 1366x768 |
| 7 | 20 | 1 | 01/10/2026 | 01/12/2026 | Đinh Thiện Bản | Manual testing: UI | Search Formular Device: Xiaomi 12 Pro Resolution: 1440x3200 |
| 8 | 120 | 3 | 01/13/2026 | 01/20/2026 | Đinh Thiện Bản, Trần Thái Tú | Manual testing: UI, Functional testing | Product – Formular Management (Search, Filter) Device: Dell Inspire, Oppo A3 Resolution: 1920x1080, 1080x2280 |
| 9 | 200 | 5 | 01/21/2026 | 02/03/2026 | Nguyên Đức Việt, Hồ Phạm Phước Duy | Manual testing: UI, Functional testing | Inventory Management (CRUD) Device: Acer Nitro V, Xiaomi 12 Pro Resolution: 1920x1080, 1440x3200 |
| 10 | 150 | 3 | 03/01/2026 | 03/13/2026 | Đinh Thiện Bản, Nguyễn đức Việt | Manual testing: UI, Functional testing | Warehouse Management (RUD) Device: Acer nitro 5, Xiaomi 12 Pro Resolution: 1920x1080, 1440x3200 |
| 11 | 120 | 3 | 03/14/2026 | 03/20/2026 | Hồ Phạm Phước Duy | Manual testing: UI, Functional testing | Inventory – Ingredient Management (RUD) Device: Acer Nitro V Resolution: 1920x1080 |
| 12 | 100 | 2 | 03/21/2026 | 03/25/2026 | Nguyễn Đức Việt | Manual testing: UI, Functional testing | Sale Account Management (CRUD) Device: Dell Inspire Resolution: 1920x1080, 1366x768 |
| 13 | 60 | 1 | 03/26/2026 | 04/02/2026 | Đinh Thiện Bản | Manual testing: UI, Functional testing | Employee’s History Sell Management (Filter, Search) Device: Acer Nitro V Resolution: 1920x1080 |
| 14 | 300 | 12 | 04/03/2026 | 04/13/2026 | Đinh Thiện Bản, Trần Thái Tú | Manual testing: UI, Functional testing | Intergration All System Testing Device: Acer Nitro V, Oppo Reno 8 Resolution: 1920x1080, 1080x2400 |

# PLANNING RISKS AND CONTINGENCIES (NGUYÊN ĐỨC VIỆT)

- Each contingency plan should be established with clear criteria and agreed upon by all stakeholders before testing begins. This will help the testing team to respond promptly to risks without disrupting the entire software development process.

- Example about specific response plans for common risks:

| Type of risks | Describe | Backup plan |
| --- | --- | --- |
| Human resources | Lack of personnel at the start of testing, sudden resignations, lack of professional skills | Cross-training, planning additional recruitment, having a backup tester |
| Equipment and tools | Lack of software, hardware, test data, or testing tools | Prepare early, have alternative plans, and backup equipment |
| Behind schedule | Delayed software delivery from the development side caused testing to be pushed to the end. | Apply a flexible scheduling plan (dependent dating), prioritizing testing according to the level of risk |

# Approvals (NGUYỄN ĐỨC VIỆT)

- The following individuals or groups have the authority to approve the completion of the testing process and allow the project to move to the next phase (depending on the level of the test plan):

| Testing plan level | Approving person/department | Additional notes |
| --- | --- | --- |
| Unit Test | Lead Programmer / Dev Team Leader | Focus on testing small functions and internal logic. |
| Intergration Test | QA Lead | Ensure that the modules integrate with each other stably. |
| System test | Project Manager (PM), QA Lead | Evaluate the entire system before handing it over to the users. |
| UAT (User Acceptance) | User representative, Teacher representative, PM | Check the actual functions in the teaching context. |
| Master Test Plan | Project management team (PM, QA, BA, DEV, User representatives) | All stakeholders confirm the overall quality together. |

# Glossary (NGUYỄN ĐỨC VIỆT)

| Term / Abbreviation | Explain |
| --- | --- |
| PRS | Retail Store Software (Project Retail Store) |
| UAT | User Acceptance Testing – Testing accepted by end users |
| QA | Quality Assurance – Ensuring Quality |
| Test Case | Test scenario – description of how to verify a specific function |
| Bug | Software error (discrepancy between actual and expected results) |
| Integration Test | Integration testing – checking whether the modules work together |
| System Test | System testing – checking the entire system to ensure it operates fully |
| Regression Test | Regression testing – ensuring that existing functions are not affected by new updates |
| Sprint | A short work cycle in Agile software development |
| RACI | Responsibility Assignment Matrix (Responsible, Accountable, Consulted, Informed) |

| Training | Delay in training testing tools or software | Schedule training early, prepare self-study materials, assign a mentor for quick support |
| --- | --- | --- |
| Change request | Request or design changes after the test plan has been completed | Update the test plan, reassess the scope and timeline, and adjust the test plan accordingly |
| Cost | Incurring unexpected costs due to scope changes, purchasing tools, or outsourcing | Closely monitor the budget, prioritize essential expenses, and have a contingency fund. |
| Quality | Insufficient testing time, high bug rate, incomplete test case coverage | Prioritize testing based on risk levels, accepting some minor bugs if necessary to ensure schedule |
| Work spirit | Working long overtime hours reduces productivity and team morale | Plan work reasonably, motivate and reward, and avoid excessive overtime. |